## Slide 1
EXTENDER-DB · STATUS BRIEFING
Extender-DB — Status Briefing
The coverage milestone is complete: every extender is now mapped to the jobs it serves.
dotfiles-agents · branch feat/extender-db · 2026-07-20 · M1 delivered
THE ESTATE, AT A GLANCE
37 extenders
9 frameworks
1,550 assessments
24 jobs mapped
1 / 15

## Slide 2
EXTENDER-DB · STATUS BRIEFING · 2026-07-20
What this project is
Extender-db is a queryable database of the 37 agent extenders in the marketplace, joined to the mental models used to judge and compose them.
■ Two halves joined by assessments: the inventory (what each skill, agent, hook, and external IS) and the doctrine (frameworks: archetypes, taxonomies, authoring specs, the jobs taxonomy, adopted eval methodologies).
■ The design bet is "doctrine as data": mental models live as rows with provenance and status, so curation questions — covered, duplicated, missing — are queries, not impressions.
■ The repo stays the source of truth. The database is a rebuildable projection.
■ It lives as a _meta/ desk tool on its own branch; promotion to more is an explicit, gated decision that has not been made.
INVENTORY
extenders · files · distributions · sources
DOCTRINE
frameworks · elements
ASSESSMENTS — the join
extender × element × assessor → present / partial / absent
repo
database
one-way projection — edits flow repo → DB, never back
2 / 15

## Slide 3
EXTENDER-DB · STATUS BRIEFING · 2026-07-20
Where it stands
Track I — our own IP — has its foundation complete as of today; Track II — adopted evaluation — is loaded but not yet exercised.
DELIVERED W0 through M1 — the shared foundation
W0 seed
W1 judged pass
W2 hooks
W3 externals
W7 eval provenance
W9 taxonomy
M1 coverage body (today)
NEXT Track I — our IP (blue) Track II — adopted eval, staged (purple)
M2 analysis surface
M3 combine/coalesce
M4 eval doctrine
M5 first comparative eval
M6 self-improvement loop (staged)
CHARTER PROMOTION GATE
2 of 4 criteria ticked — judged pass ✓, hooks end-to-end ✓; findings→actions and update-path proof remain.
3 / 15

## Slide 4
EXTENDER-DB · STATUS BRIEFING · 2026-07-20
What the database holds now
One thousand five hundred fifty assessment rows now connect the 37-extender inventory to nine frameworks, and every verdict resolves to the exact prompt and response that produced it.
Layer | Contents
Inventory | 37 extenders (23 authored skills · 4 agents · 4 hooks · 6 externals), full file contents, packaging, 10-publisher trust registry
Doctrine | 9 frameworks, 72 elements — including the 24-job taxonomy and two adopted eval methodologies (SkillOpt, ClosedLoop judges)
Assessments | 1,550 rows across mechanical, judged, review, and coverage passes — all provenance-linked
Coverage (new) | 24 job_coverage rows: 19 covered · 3 partial · 2 gaps
Relationships (new) | 46 rows: 24 complementary · 1 duplicative · 21 directed hand-off links
EVERY VERDICT RESOLVES TO ITS EXACT PROVENANCE
verdict
eval_run
exact prompt
verbatim response
4 / 15

## Slide 5
EXTENDER-DB · STATUS BRIEFING · 2026-07-20
The coverage matrix headline
Of the 24 jobs the estate needs done, 19 are covered by at least one extender whose primary purpose is that job; three are only partially served; two are open gaps.
covered · 19
partial · 3
gap · 2
understand-research
orient-codebase
research-question
consult-domain-expertise
build-software
plan-work
implement-change
improve-code
migrate-at-scale
assure-quality
review-change
verify-works
orchestrate-sustain
delegate-large-job
sustain-continuity
manage-backlog
produce-deliverables
produce-briefing
produce-deck
produce-diagram
produce-dataviz
produce-readme
govern-estate
enforce-standards
govern-external-code
get-owner-signoff
extend-tooling
author-evaluate-extender
configure-harness
integrate-knowledge-system
operate-browser-ui
Deepest coverage: sustain-continuity (3 present + 1 partial), produce-diagram (4 present), integrate-knowledge-system (4 present), manage-backlog and enforce-standards (3 present each).
Source: coverage-matrix.md · framework hsb3-jobs-to-be-done
5 / 15

## Slide 6
EXTENDER-DB · STATUS BRIEFING · 2026-07-20
Every hole has an in-estate answer
The punchline of the coverage work: nothing missing needs to be authored from scratch — every gap and weak spot already has a candidate in the estate.
ROSTER
promote / adopt
research-question
gap
Promote the user-level deep-research skill
produce-dataviz
gap
Promote the user-level dataviz skill
configure-harness
partial
Promote the user-level update-config skill
migrate-at-scale
partial
Fold a migration playbook into foreman-kit (arch C is the mechanism)
operate-browser-ui
partial
Reference Anthropic's claude-in-chrome at harness level
These five calls are yours — issue #153, each with a default so a bare thumbs-up accepts all.
6 / 15

## Slide 7
EXTENDER-DB · STATUS BRIEFING · 2026-07-20
How M1 was verified (the crew)
The mapping was produced by a layered crew, not a single pass: cheap judges fanned out, blind reviewers re-derived a sample, and the session adjudicated every disagreement.
1
7 sonnet judges — batched by kind, JSON only, no database access
2
merge + validate by script
3
888 coverage assessments loaded
4
2 blind opus reviewers (stratified 8-extender sample) + 1 opus duplicative-pair check
5
session adjudication — 10 rows patched, 4 boundary rules logged
6
synthesis — relationships + job_coverage
7
generated coverage matrix
Full provenance: three eval_runs hold every exact prompt and verbatim response (W7 invariant).
The 662 pre-existing assessment rows survived the live schema change checksum-identical.
7 / 15

## Slide 8
EXTENDER-DB · STATUS BRIEFING · 2026-07-20
What verification actually changed
Blind review is recall, not just error-correction — it added coverage the fan-out missed, and produced boundary rules that become the next rubric.
10 DISPUTED VERDICT CELLS ON THE 8-EXTENDER SAMPLE
7
7 adjacent-step
2
2 reassigned (EDB-23)
1
1 added by review
■ 10 verdict cells disputed on the 8-extender sample; 7 were adjacent-step (the recurring partial boundary, same as W1).
■ The reviewers found a real capability the judges missed: readme-value-and-proof's headless-Chromium screenshot capture turned operate-browser-ui from a hard gap into partial coverage.
■ Two thin-description externals were reassigned outright — evidence that judging externals by a one-line description is under-determined (now tracked as EDB-23).
■ Four boundary rules were logged (for example: consuming the handoff is not sustaining continuity; nudge-only hooks cap at partial). They feed the M4 rubric directly.
8 / 15

## Slide 9
EXTENDER-DB · STATUS BRIEFING · 2026-07-20
The one confirmed redundancy
Only one duplicative pair survived adversarial checking, and the check produced a reusable test for duplication claims.
base + override
orchestrator + worker
hub routing
pptx (base)
pptx-themes (override)
override layer wins — composition
REFUTED — not a dup
lead (orchestrator)
builder (worker)
spawns a worker — distinct triggers
REFUTED — not a dup
diagrams hub
excalidraw (authored)
coleam00 twin (unrouted)
CONFIRMED — drop or fold
The doctrine: "produces the same deliverable" is a weak duplication signal. The real test is "same job the SAME WAY" — check for base+override, orchestrator+worker, and hub-routing before believing a duplicative call.
9 / 15

## Slide 10
EXTENDER-DB · STATUS BRIEFING · 2026-07-20
Relationships: delegation & continuity
Beyond coverage, M1 recorded how the extenders hand off to each other — the raw material a future composition planner will reason over.
46 relationship rows: 24 complementary · 1 duplicative · 21 directed hand-off links
precedes
feeds-into
scout
builder
reviewer
lead
build loop — scout precedes builder; builder and reviewer feed each other; lead orchestrates
context-watermark
handoff-freshness-guard
session-handoff-surfacer
continuity chain — each guard precedes the next, passing the baton forward
10 / 15

## Slide 11
EXTENDER-DB · STATUS BRIEFING · 2026-07-20
Relationships: deliverables, governance & knowledge
The long-game consumer, deferred as EDB-22, is a grounded planner that reads coverage plus directional links plus triggers and assembles an ordered toolkit per goal at request time.
precedes
feeds-into
DELIVERABLES
handoff
readme-value-and-proof
comms
pptx
pptx-themes
GOVERNANCE
repo-meta-structure
repo-compliance-audit
mise-en-place-scaffold
KNOWLEDGE SYSTEM
obsidian-api-basics
obsidian-mcp-server
obsidian-chat-ui
EDB-22 — the consumer
a grounded planner assembles an ordered toolkit per goal from coverage + links + triggers
11 / 15

## Slide 12
EXTENDER-DB · STATUS BRIEFING · 2026-07-20
Roadmap: two tracks, six milestones
The strategy is to build only what is uniquely ours — the taxonomy, coverage, and curation decisions — and adopt or reuse everything else.
TRACK I — our IP
M1
coverage — done
M2
analysis surface (report.py)
M3
combine / coalesce
TRACK II — adopted eval (staged)
M4
formalize judge + rubric
M5
first comparative benchmark
M6
self-improvement loop
gated: M4+M5
reuse, don't build — runs on the meta-harness
Execution principle (charter decisions 6–8): methodologies are adopted (SkillOpt, ClosedLoop judges), the eval harness is reused — M5 runs through Henry's existing meta-harness on cheap models. Nothing bespoke gets built.
12 / 15

## Slide 13
EXTENDER-DB · STATUS BRIEFING · 2026-07-20
Decisions made — and the plan forward
Henry decided the batch on July twentieth: items A through E accepted as recommended, and F reversed — the saved gaps view will be built.
A
The five roster promotions from slide 6.
approved
B
Drop / fold the duplicative coleam00 excalidraw skill.
approved — drop
C
Accept vendor-only coverage for improve-code via anthropic's code-simplifier.
accepted
D
Approve the obsidian-cli reference fix next session — satisfies BOTH remaining promotion-gate criteria.
approved
E
The repo/path pointer to the meta-harness — M5 cannot start without it, and nothing gets built in its place by design.
STILL NEEDED — blocks M5
F
Optional: a saved gaps view in the database.
REVERSED — will build
All remaining development is now tracked as epic #154 with 13 sub-issues (#155–#167) — promotions, coleam00 drop, gate path, coverage_gaps view, M2–M6.
13 / 15

## Slide 14
EXTENDER-DB · STATUS BRIEFING · 2026-07-20
Health and invariants
Everything the project asserts about itself was verified by gates this session, and the operating knowledge is now written down.
ALL DEFINITION-OF-DONE GATES GREEN
✓ idempotent loaders
✓ ingest checksum-verified
✓ zero unlinked assessments
✓ make ci — 120 tests
✓ data.db WAL-checkpointed
■ Standing invariants: session-only database credentials (judge agents are structurally read-only); every verdict provenance-linked; generated artifacts have regen scripts; schema changes merge-by-name.
■ New this session: PROCEDURES.md — the runbook with script run order, the evaluated-pass pattern, gates, and the commit discipline — so any cold session can operate the project.
14 / 15

## Slide 15
EXTENDER-DB · STATUS BRIEFING · 2026-07-20
Status in one line
Foundation complete and verified; decisions made; all remaining development tracked on epic #154 — the evaluation track starts once the meta-harness pointer lands.
THE PATH FROM HERE
M1 delivered
5 promotions + meta-harness pointer
evaluation track goes live
Branch feat/extender-db pushed through fa84ecd · working tree clean · server restartable via serve.sh
Epic: #154 · Runbook: PROCEDURES.md · Matrix: coverage-matrix.md
15 / 15